Date: 5/18/2015

Attendees: Michael Robinson, Yordan Alvarez, Yohan Santos

Start time: 10:00 am

End time: 10:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Create Backlog
  + 2 Collect user stories
  + 3 Setup development environment
* What is planned to be done until the next scrum meeting?
  + 1 Design Database schema
  + 2 Initial login, profile, register template
  + 3 Create users table in database
* What are the hurdles?
  + 1 Research PHP on the go
  + 2 Research postgresql database syntax

Second student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Create Backlog
  + 2 Collect user stories
  + 3 Setup development environment
* What is planned to be done until the next scrum meeting?
  + 1 Design Database schema
  + 2 Initial registration template
  + 3 Initial profile template
* What are the hurdles?
  + 1 Research PHP on the go

Date: 5/19/2015

Attendees: Michael Robinson, Yordan Alvarez, Yohan Santos

Start time: 10:00 am

End time: 10:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Design Database schema
  + 2 Initial Registration template
  + 3 Initial Profile template
* What is planned to be done until the next scrum meeting?
  + 1 Keep working on the registration feature
  + 2 add registration input textboxes
  + 3 add registration buttons
* What are the hurdles?
  + 1 integrate php and html

Second student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Design Database schema
  + 2 Initial login, profile, register template
  + 3 Create users table in database
* What is planned to be done until the next scrum meeting?
  + 1 keep working on the login feature
  + 2 add login input textboxes
  + 3 add login buttons
* What are the hurdles?
  + 1 integrate php and html

Date: 5/20/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 10:00 am

End time: 10:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 keep working on the login feature
  + 2 add login input textboxes
  + 3 add login buttons
* What is planned to be done until the next scrum meeting?
  + 1 integrate database with login feature
  + 2 create logout
* What are the hurdles?
  + 1 postgresql database syntax

Second student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Keep working on the registration feature
  + 2 add registration input textboxes
  + 3 add registration buttons
* What is planned to be done until the next scrum meeting?
  + 1 integrate database with registration feature
* What are the hurdles?
  + 1 postgresql database syntax

Date: 5/21/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 10:00 am

End time: 10:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 integrate database with registration feature
* What is planned to be done until the next scrum meeting?
  + 1 finish up registration feature
  + 2 clean up code and add comments
* What are the hurdles?
  + 1 email for registration is getting too long to be received

Second student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 integrate database with login feature
  + 2 create logout
* What is planned to be done until the next scrum meeting?
  + 1 clean up code and add comments
* What are the hurdles?
  + 1 none

Date: 5/22/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 10:00 am

End time: 10:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 clean up code and add comments
* What is planned to be done until the next scrum meeting?
  + 1 login and logout testing
  + 2 refine final document
* What are the hurdles?
  + 1 none

Second student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 finish up registration feature
  + 2 clean up code and add comments
* What is planned to be done until the next scrum meeting?
  + 1 registration testing
  + 2 refine final document
* What are the hurdles?
  + 1 none

Date: 5/25/2015

Attendees: Michael Robinson Yordan Alvarez, Yohan Santos

Start time: 2:00 pm

End time: 2:30 pm

Minute Taker: Yohan Santos

First student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 login and logout testing
  + 2 refine final document
* What is planned to be done until the next scrum meeting?
  + 1 add forgot password feature
  + 2 work on functions to forgot password feature
* What are the hurdles?
  + 1 none

Second student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 registration testing
  + 2 refine final document
* What is planned to be done until the next scrum meeting?
  + 1 work on profile feature
* What are the hurdles?
  + 1 none

Date: 5/26/2015

Attendees: Michael Robinson Yordan Alvarez, Yohan Santos

Start time: 10:00 am

End time: 10:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 work on profile feature
* What is planned to be done until the next scrum meeting?
  + 1 add textboxes for user profile menu
  + 2 add user profile features
* What are the hurdles?
  + 1 postgresql database integration with profile feature

Second student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 add forgot password feature
  + 2 work on functions to forgot password feature
* What is planned to be done until the next scrum meeting?
  + 1 work on functions to forgot password feature
* What are the hurdles?
  + 1 postgresql database syntax

Date: 5/27/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 10:00 am

End time: 10:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 work on functions to forgot password feature
* What is planned to be done until the next scrum meeting?
  + 1 work on functions to forgot password feature
  + 2 work on integrating a new class PHPMailer to be able to send email from localhost to check that forgot password is working
* What are the hurdles?
  + cannot send email verification from localhost

Second student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 add textboxes for user profile menu
  + 2 add user profile features
* What is planned to be done until the next scrum meeting?
  + 1 work on profile functions feature
* What are the hurdles?
  + 1 postgresql database integration with profile feature

Date: 5/28/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 10:00 am

End time: 10:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 work on profile functions feature
* What is planned to be done until the next scrum meeting?
  + 1 wrap up on finishing the user profile feature
  + 2 test user profile feature
  + 3 get ready for 1st Spring review/planning
* What are the hurdles?
  + 1 none

Second student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 work on functions to forgot password feature
  + 2 work on integrating a new class PHPMailer to be able to send email from localhost to check that forgot password is working
* What is planned to be done until the next scrum meeting?
  + 1 wrap up on finishing the forgot password feature
  + 2 test forgot password feature
  + 3 get ready for 1st Spring review/planning
* What are the hurdles?
  + 1 none

Date: 6/1/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 1:00 pm

End time: 1:30 pm

Minute Taker: Yohan Santos

First student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 wrap up on finishing the forgot password feature
  + 2 test forgot password feature
  + 3 get ready for 1st Spring review/planning
* What is planned to be done until the next scrum meeting?
  + 1 create doc\_uploaded table in the database
  + 2 create contact us template
* What are the hurdles?
  + 1 none

Second student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 wrap up on finishing the user profile feature
  + 2 test user profile feature
  + 3 get ready for 1st Spring review/planning
* What is planned to be done until the next scrum meeting?
  + 1 admin profile page design sketch
  + 2 research about integrations
* What are the hurdles?
  + 1 none

Date: 6/2/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 admin design sketch
  + 2 research about integrations
* What is planned to be done until the next scrum meeting?
  + 1 create admin profile page
* What are the hurdles?
  + 1 none

Second student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 create doc\_uploaded table in the database
  + 2 create contact us template
* What is planned to be done until the next scrum meeting?
  + 1 finish contact us template
* What are the hurdles?
  + 1 none

Date: 6/3/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 finish contact us template
* What is planned to be done until the next scrum meeting?
  + 1 finish contact us template
  + 2 integrate phpmailer class with contact us to send emails from localhost
* What are the hurdles?
  + 1 integration

Second student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 create admin profile page
* What is planned to be done until the next scrum meeting?
  + 1 finish admin profile page
* What are the hurdles?
  + 1 none

Date: 6/4/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 finish admin profile page
* What is planned to be done until the next scrum meeting?
  + 1 Integrate all the code developed into the genome pro server
* What are the hurdles?
  + 1 server setup
  + 2 database setup

Second student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 finish contact us template
  + 2 integrate phpmailer class with contact us to send emails from local
* What is planned to be done until the next scrum meeting?
  + 1 Integrate all the code developed into the genome pro server
* What are the hurdles?
  + 1 server setup
  + 2 database setup

Date: 6/5/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Integrate all the code developed into the genome pro server
* What is planned to be done until the next scrum meeting?
  + 1 Integrate all the code developed into the genome pro server
  + 2 Refine Final Document
  + 3 Test Contact Us
* What are the hurdles?
  + 1 server setup access
  + 2 database setup in the server

Second student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Integrate all the code developed into the genome pro server
* What is planned to be done until the next scrum meeting?
  + 1 Test Admin profile page
  + 2 Refine Final Document
  + 3 Integrate all the code developed into the genome pro server
* What are the hurdles?
  + 1 server setup access
  + 2 database setup in the server

Date: 6/8/2015

Attendees: Yordan Alvarez, Yohan Santos, Michael Robinson

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Integrate all the code developed into the genome pro server
  + 2 Refine Final Document
  + 3 Test Contact Us
* What is planned to be done until the next scrum meeting?
  + 1 Create C program to process uploaded data files
  + 2 Research about C and PHP integration
* What are the hurdles?
  + 1 server setup access
  + 2 database setup in the server

Second student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Test Admin profile page
  + 2 Refine Final Document
  + 3 Integrate all the code developed into the genome pro server
* What is planned to be done until the next scrum meeting?
  + 1 Research about integrations
  + 2 Upload files page design sketch
* What are the hurdles?
  + 1 server setup access
  + 2 database setup in the server

Date: 6/9/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Research about integrations
  + 2 Design sketch
* What is planned to be done until the next scrum meeting?
  + 1 Create admin manual
  + 2 Work in upload files page
* What are the hurdles?
  + 1 none

Second student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Create C program to process data files
  + 2 Research about C and PHP integration
* What is planned to be done until the next scrum meeting?
  + 1 Integrate PHP in C code to add functionality of sending email
  + 2 Research about C and PHP integration
* What are the hurdles?
  + 1 PHP and C integration

Date: 6/10/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Integrate PHP in C code to add functionality of sending email
  + 2 Research about C and PHP integration
* What is planned to be done until the next scrum meeting?
  + 1 Integrate C in PHP code to establish bidirectional communication
  + 2 Test results of the C program
  + 3 Refine final document
* What are the hurdles?
  + 1 PHP and C integration

Second student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Create admin manual
  + 2 Work in upload files page
* What is planned to be done until the next scrum meeting?
  + 1 Finish admin manual
  + 2 Finish upload files page
  + 3 Refine final document
* What are the hurdles?
  + 1 none

Date: 6/11/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Finish admin manual
  + 2 Finish upload files page
  + 3 Refine final document
* What is planned to be done until the next scrum meeting?
  + 1 Testing upload files page
  + 2 Refine the final document
  + 3 Get ready for sprint review 2
* What are the hurdles?
  + 1 none

Second student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Integrate C in PHP code to establish bidirectional communication
  + 2 Test results of the C program
  + 3 Refine final document
* What is planned to be done until the next scrum meeting?
  + 1 Testing integration of PHP and C as a whole
  + 2 Refine the final document
  + 3 Get ready for sprint review 2
* What are the hurdles?
  + 1 none

Date: 6/15/2015

Attendees: Yordan Alvarez, Yohan Santos, Michael Robinson

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Testing upload files page
  + 2 Refine the final document
  + 3 Get ready for sprint review 2
* What is planned to be done until the next scrum meeting?
  + 1 Design document history page
  + 2 Design user stories tasks
* What are the hurdles?
  + 1 none

Second student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Testing integration of PHP and C as a whole
  + 2 Refine the final document
  + 3 Get ready for sprint review 2
* What is planned to be done until the next scrum meeting?
  + 1 Design user stories tasks
  + 2 Work on change user password
* What are the hurdles?
  + 1 none

Date: 6/15/2015

Attendees: Yordan Alvarez, Yohan Santos, Michael Robinson

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Testing upload files page
  + 2 Refine the final document
  + 3 Get ready for sprint review 2
* What is planned to be done until the next scrum meeting?
  + 1 Design document history page
  + 2 Design user stories tasks
* What are the hurdles?
  + 1 none

Second student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Testing integration of PHP and C as a whole
  + 2 Refine the final document
  + 3 Get ready for sprint review 2
* What is planned to be done until the next scrum meeting?
  + 1 Design user stories tasks
  + 2 Work on change user password
* What are the hurdles?
  + 1 none

Date: 6/16/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Design user stories tasks
  + 2 Work on change user password
* What is planned to be done until the next scrum meeting?
  + 1 Finish change password functionality
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Second student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Design document history page
  + 2 Design user stories tasks
* What is planned to be done until the next scrum meeting?
  + 1 Create document history page
  + 2 Add functionalities to document history page
* What are the hurdles?
  + 1 none

Date: 6/17/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Create document history page
  + 2 Add functionalities to document history page
* What is planned to be done until the next scrum meeting?
  + 1 Finish document history page
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Second student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Finish change password functionality
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Test change password functionality
  + 2 Work on user photo upload
* What are the hurdles?
  + 1 none

Date: 6/18/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Test change password functionality
  + 2 Work on user photo upload
* What is planned to be done until the next scrum meeting?
  + 1 Work on user photo upload
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Second student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Finish document history page
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Work on document history page functionalities
* What are the hurdles?
  + 1 none

Date: 6/19/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Work on document history page functionalities
* What is planned to be done until the next scrum meeting?
  + 1 Test document history page
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Second student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Work on user photo upload
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Finish user photo upload
  + 2 Test user photo upload
  + 3 Refine the final document
* What are the hurdles?
  + 1 none

Date: 6/22/2015

Attendees: Yordan Alvarez, Yohan Santos, Michael Robinson

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Test document history page
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Design algorithm to find repeated sequences
  + 2 Work on the algorithm
* What are the hurdles?
  + 1 none

Second student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Finish user photo upload
  + 2 Test user photo upload
  + 3 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Design algorithm to determine type of genomic data
  + 2 Work on the algorithm
* What are the hurdles?
  + 1 none

Date: 6/23/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Design algorithm to determine type of genomic data
  + 2 Work on the algorithm
* What is planned to be done until the next scrum meeting?
  + 1 Work on the algorithm
* What are the hurdles?
  + 1 none

Second student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Design algorithm to find repeated sequences
  + 2 Work on the algorithm
* What is planned to be done until the next scrum meeting?
  + 1 Work on the algorithm
* What are the hurdles?
  + 1 none

Date: 6/24/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Work on the algorithm
* What is planned to be done until the next scrum meeting?
  + 1 Work on the algorithm
  + 2 Integrate algorithm with PHP
* What are the hurdles?
  + 1 none

Second student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Work on the algorithm
* What is planned to be done until the next scrum meeting?
  + 1 Work on the algorithm
  + 2 Integrate algorithm with PHP
* What are the hurdles?
  + 1 none

Date: 6/25/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Work on the algorithm
  + 2 Integrate algorithm with PHP
* What is planned to be done until the next scrum meeting?
  + 1 Test Analyze data type
  + 2 Refine the final document
  + 3 Get ready for Sprint Review/Planning 3
* What are the hurdles?
  + 1 none

Second student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Work on the algorithm
  + 2 Integrate algorithm with PHP
* What is planned to be done until the next scrum meeting?
  + 1 Test find repeated sequences
  + 2 Refine the final document
  + 3 Get ready for Sprint Review/Planning 3
* What are the hurdles?
  + 1 none

Date: 6/29/2015

Attendees: Yordan Alvarez, Yohan Santos, Michael Robinson

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Test Analyze data type
  + 2 Refine the final document
  + 3 Get ready for Sprint Review/Planning 3
* What is planned to be done until the next scrum meeting?
  + 1 Design algorithm to find probes
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Second student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Test find repeated sequences
  + 2 Refine the final document
  + 3 Get ready for Sprint Review/Planning 3
* What is planned to be done until the next scrum meeting?
  + 1 Design algorithm to find locations
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Date: 6/30/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Design algorithm to find locations
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Create algorithm to find locations
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Second student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Design algorithm to find probes
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Create data validation
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Date: 7/1/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Create data validation
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Create C program to find genomic probes
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Second student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Create algorithm to find locations
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Work in algorithm to find locations
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Date: 7/2/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Work in algorithm to find locations
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Work in the graph
  + 2 Refine the final document
* What are the hurdles?
  + 1 graph integration

Second student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Create C program to find genomic probes
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Work on the algorithm to find genomic probes
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Date: 7/3/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Work on the algorithm to find genomic probes
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Finish the algorithm to find genomic probes
  + 2 Refine the final document
  + 3 Integrate C and PHP
  + 4 Test find genomic probes
* What are the hurdles?
  + 1 algorithm to find probes

Second student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Work in the graph
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Finish the graph
  + 2 Refine the final document
  + 3 Test graph
* What are the hurdles?
  + 1 integrating the graph

Date: 7/6/2015

Attendees: Yordan Alvarez, Yohan Santos, Michael Robinson

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Finish the algorithm to find genomic probes
  + 2 Refine the final document
  + 3 Integrate C and PHP
  + 4 Test find genomic probes
* What is planned to be done until the next scrum meeting?
  + 1 Create functionality to download files
  + 2 Refine the final document
  + 3 Research PHP
* What are the hurdles?
  + 1 download files functionality

Second student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Finish the graph
  + 2 Refine the final document
  + 3 Test graph
* What is planned to be done until the next scrum meeting?
  + 1 Design algorithm to find location
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Date: 7/7/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Design algorithm to find location
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Create algorithm to find locations and distance
  + 2 Refine the final document
  + 3 Research PHP
* What are the hurdles?
  + 1 none

Second student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Create functionality to download files
  + 2 Refine the final document
  + 3 Research PHP
* What is planned to be done until the next scrum meeting?
  + 1 Work on functionality to download files
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Date: 7/8/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Work on functionality to download files
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Work on functionality to download files
  + 2 Refine the final document
  + 3 Make all the documents in the history downloadable
* What are the hurdles?
  + 1 none

Second student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Create algorithm to find locations and distance
  + 2 Refine the final document
  + 3 Research PHP
* What is planned to be done until the next scrum meeting?
  + 1 Work on algorithm to find locations and distance
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Date: 7/9/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Work on algorithm to find locations and distance
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Finish algorithm to find locations and distance
  + 2 Refine the final document
  + 3 Test algorithm to find locations and distance
  + 4 Get ready for Sprint Review/Planning 4
* What are the hurdles?
  + 1 none

Second student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Work on functionality to download files
  + 2 Refine the final document
  + 3 Make all the documents in the history downloadable
* What is planned to be done until the next scrum meeting?
  + 1 Work on make all the documents in the history downloadable
  + 2 Refine the final document
  + 3 Test download all documents in the history
  + 4 Get ready for Sprint Review/Planning 4
* What are the hurdles?
  + 1 none

Date: 7/13/2015

Attendees: Yordan Alvarez, Yohan Santos, Michael Robinson

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Finish algorithm to find locations and distance
  + 2 Refine the final document
  + 3 Test algorithm to find locations and distance
  + 4 Get ready for Sprint Review/Planning 4
* What is planned to be done until the next scrum meeting?
  + 1 Create admin management page
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Second student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Work on make all the documents in the history downloadable
  + 2 Refine the final document
  + 3 Test download all documents in the history
  + 4 Get ready for Sprint Review/Planning 4
* What is planned to be done until the next scrum meeting?
  + 1 Design algorithm to find differences
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Date: 7/14/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Design algorithm to find differences
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Create data validation
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Second student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Create admin management page
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Work on admin management page
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Date: 7/15/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Work on admin management page
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Work on admin management page
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Second student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Create data validation
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Create C program to find differences
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Date: 7/16/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Create C program to find differences
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Work on C program to find differences
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Second student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Work on admin management page
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Work on admin management page
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Date: 7/17/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Work on admin management page
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Finish admin management page
  + 2 Refine the final document
  + 3 Test admin management page
* What are the hurdles?
  + 1 none

Second student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Work on C program to find differences
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Finish C program to find differences
  + 2 Refine the final document
  + 3 Test C program to find differences
  + 4 Integrate C and PHP
* What are the hurdles?
  + 1 none

Date: 7/20/2015

Attendees: Yordan Alvarez, Yohan Santos, Michael Robinson

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Finish admin management page
  + 2 Refine the final document
  + 3 Test admin management page
* What is planned to be done until the next scrum meeting?
  + 1 Create Help Page
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Second student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Finish C program to find differences
  + 2 Refine the final document
  + 3 Test C program to find differences
  + 4 Integrate C and PHP
* What is planned to be done until the next scrum meeting?
  + 1 Create About Us page
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Date: 7/21/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Create About Us page
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Define functionality of subsystems
  + 2 Do table of contents
  + 3 Refine the final document
* What are the hurdles?
  + 1 none

Second student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Create Help Page
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Finish admin manual
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Date: 7/22/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yordan Alvarez

First student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Finish admin manual
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Finish user manual
  + 2 Refine the final document
* What are the hurdles?
  + 1 none

Second student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Define functionality of subsystems
  + 2 Do table of contents
  + 3 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Do subsystem decomposition diagram
  + 2 Refine the final document
  + 3 Finish user manual
* What are the hurdles?
  + 1 none

Date: 7/23/2015

Attendees: Yordan Alvarez, Yohan Santos

Start time: 11:00 am

End time: 11:30 am

Minute Taker: Yohan Santos

First student: Yordan Alvarez

* What was done since the last scrum meeting?
  + 1 Do subsystem decomposition diagram
  + 2 Refine the final document
  + 3 Finish user manual
* What is planned to be done until the next scrum meeting?
  + 1 Finish admin manual
  + 2 Refine the final document
  + 3 Finish use cases diagram
  + 4 Get ready for Sprint review/planning 5
* What are the hurdles?
  + 1 none

Second student: Yohan Santos

* What was done since the last scrum meeting?
  + 1 Finish user manual
  + 2 Refine the final document
* What is planned to be done until the next scrum meeting?
  + 1 Finish user interface
  + 2 Refine the final document
  + 3 Finish system validation
  + 4 Get ready for Sprint review/planning 5
* What are the hurdles?
  + 1 none